University of Dallas MBA program - Summer 2001

# Project Status Report

# eCardsAndGifts.com

# Dave Fuhrman

E-Commerce Design and Development 7337

## June 1, 2001

Project Status

EcardsAndGifts.com is an initial attempt at an online company.  The concept is simple and is flexible to allow for significant modifications to take place over the various stages of development and deployment.  Visitors can send a limited number of e-cards as well as link to other sites to send gifts.  At this time, gifts from this site itself will not be offered.

The following tables indicate the major parts of the project to be completed and their completion status.

The following are symbols used and their meaning:

NC			Not completed at this time

Week X		Week of current trimester task will be completed

Phase I:

Administrative Tasks:

| Status | ETA | Tasks |
| --- | --- | --- |
| NC | Next trimester | Determine alternative domain name for eCardsAndGifts (it is taken) |
| NC | Next trimester | ### Register domain name with HostSave.com |
| NC | Next trimester | - Register for search engine submission |
| NC | Week 9 | Setup account on Geocities for temporary hosting |
| NC | Next trimester | Revisit site privacy policy |

#### Development tasks:

| Status | ETA | Tasks |
| --- | --- | --- |
| NC | Week 13 | - Add many more e-card choices |
| Done | - | - Send mock e-card (demo mode) |
| NC | Week 13 or Next trimester | - Officially send basic e-cards utilizing e-mail addresses - limited amount initially - cards will not be personalized |
| Done | - | - Order mock gift (demo mode) |
| Done | - | ### Order gifts via links to online merchants as well as preferred gift links |
| Done | - | - Mock login (demo mode) |
| NC | Week 13 or Next trimester | Setup robust Id/password system for logging in if users desire - this will either be done using Javascript or ASP - using ASP will require a rewrite of HTML pages to utilize ASP |
| NC | Week 13 | Store basic non security risk info in cookie for personalization |
| ### Done | - | Provide feedback mechanism such as email to site administrator to accept suggestions |
| ### NC | Next trimester | Accept credit card to purchase gift |